# IHEP: Decentralized Digital Health Infrastructure for Resilient Chronic Care

Author: Jason M Jarmacz | Principal Investigator

Date: January 28, 2026

## 1. Problem and Opportunity

U.S. healthcare delivery remains highly centralized, brittle, and dependent on a small number of institutional EHRs, cloud infrastructures, and regional networks. [1] When these systems fail—whether from cyberattacks, natural disasters, outages, or overload—patients with chronic conditions such as HIV/AIDS or type 2 diabetes quickly lose access to their care plans, medication histories, and clinical guidance. [1] This fragility disproportionately harms low‑income and medically underserved communities, who already face barriers to consistent care and data access. [1]

At the same time, federal efforts such as ONC’s TEFCA, widespread FHIR adoption, and AI advances have created a technical foundation for a more resilient architecture: one in which individuals can hold and use their own data, and where intelligence is distributed instead of centralized. [1] ARPA‑H’s Resilient Systems Office (RSO) is uniquely positioned to catalyze such an architectural shift.

IHEP (Integrated Health Empowerment Program) proposes a decentralized, patient‑sovereign health infrastructure that treats each patient’s home as a micro health system with local data, AI, and connectivity. [1] By moving core functions to self‑hosted edge devices under patient control, IHEP directly targets RSO’s focus on system robustness, efficiency, and disruption mitigation. [1]

## 2. Concept Overview

IHEP proposes a privacy‑preserving, federated health IT architecture in which patients become the primary custodians of their longitudinal health data on self‑hosted edge devices (e.g., a small home server or secure mini‑PC, or wearable device), rather than relying solely on institutional EHRs and cloud platforms. [1] On this device, IHEP will run a local LLM that supports agents focused on chronic aftercare, initially for HIV/AIDS and type 2 diabetes, with a roadmap to expand to other conditions. [1]

Each IHEP node: [1]

- Maintains an encrypted, continuously updated personal health record synchronized from multiple sources (EHRs, pharmacies, labs, wearables).

- Hosts local AI agents that provide medication adherence support, symptom triage, and personalized self‑management guidance even when external networks are degraded.

- Participates in a resilient, privacy‑aware peer‑to‑peer network that can share minimal necessary alerts and aggregated insights during disruptions (e.g., medication shortages, public health advisories) while also standing as the aggregator of validation when queried by authoritative agencies.

- Cross validates using bio-algorithmic data to verify the patient is in possession of the wearable, or through multifactor encrypted authentication when queried on the home LLM server.

IHEP thus creates a mesh of patient‑centric micro‑systems that collectively increase the resilience of the broader healthcare ecosystem.

## 3. Scientific and Technical Aims

#### Aim 1 – System Robustness: Patient-Held Edge Infrastructure

Objective: Design and deploy an IHEP edge node that can operate autonomously as a patient’s local health infrastructure. [1]

Key elements:

- Hardware: A compact, energy‑efficient edge unit (e.g., NUC‑class device or equivalent mini-PC) with sufficient RAM and local compute to run on‑device AI models and store encrypted health data. [1]

- Security: Post-Quantum, Strong encryption at rest and in transit; hardware‑bound keys; optional integration with wearable or biometric authentication for local access. [1]

- Data Model: A harmonized, FHIR‑compatible personal record that ingests data from institutional EHRs, pharmacies, labs, and patient‑entered information. [1]

- Local AI Services: On‑device models for medication reminders, risk flagging, and simple triage, designed to function even if cloud connectivity is unavailable. [1]

This aim directly strengthens system robustness by making each patient’s care less dependent on any single centralized system. [1]

#### Aim 2 – Efficiency & Integration: Interoperable Patient-Centered Data Flows

Objective: Implement interoperability tools so each IHEP node acts as a translation and orchestration layer between multiple health data sources and the patient. [1]

Key elements:

- FHIR Connectors: Connectors to pull data from EHR APIs and push patient‑authorized updates (e.g., consolidated summaries, adherence reports) back into clinical workflows. [1]

- Standards Conversion: Services that harmonize different coding schemes and message formats into the patient’s canonical record on the device. [1]

- Patient Experience: A simple patient app/web interface that provides a single, comprehensible view of their data across providers, plus tailored prompts and education to support self‑management. [1]

- Clinician View: A summary interface that allows clinicians (with patient permission) to see concise, relevant information sourced from the patient’s node without extra documentation burden. [1]

This aim advances RSO’s efficiency and integration goals by reducing data fragmentation and giving both patients and clinicians a coherent, up‑to‑date picture of care. [1]

#### Aim 3 – Disruption Mitigation: Peer-to-Peer Resilient Health Mesh

Objective: Enable IHEP nodes to coordinate and maintain core functions during system‑level disruptions. [1]

Key elements:

- Mesh Networking Mode: When central systems fail or networks fragment, IHEP nodes can form local peer‑to‑peer overlays (when connectivity permits) to receive public health alerts and share minimal, privacy‑preserving signals (e.g., “X% of patients in region Y reporting medication access problems”). [1]

- Offline Care Continuity: Local AI models continue to provide guidance based on cached care plans and risk models, then safely re‑synchronize with institutional systems once connectivity is restored. [1]

- Crisis Use Cases: Prototypes for scenarios such as hurricanes, regional cyberattacks, or prolonged hospital system outages, where IHEP nodes preserve:

- Access to personal records and medication lists.

- Self‑management prompts for HIV and diabetes (e.g., missed dose workflows, sick‑day rules).

- A channel for clinics or public health entities to broadcast essential updates when conventional channels are impaired. [1]

This aim responds directly to RSO’s disruption mitigation focus by demonstrating how a distributed patient‑node architecture can reduce downtime and preserve continuity for high‑risk patients. [1]

## 4. Innovation and High-Risk / High-Reward Character

IHEP departs from conventional digital health and EHR modernization projects in three ways: [1]

1. Data Sovereignty as Infrastructure: Instead of assuming that clinical institutions own and control the primary record, IHEP treats the patient as the primary custodian, with institutions becoming data peers. This inversion is both technically and socio‑politically challenging but could radically change resilience and equity. [1]

2. Edge-First AI: Most healthcare AI assumes cloud‑hosted services. IHEP’s focus on local AI at the patient’s node introduces constraints (compute, connectivity) but allows continued operation during outages and reduces central attack surfaces. [1]

3. Resilience as a First-Class Design Goal: Rather than treating resilience as an afterthought (disaster recovery), IHEP builds it into core assumptions: multiple failure modes are expected, and the system is designed to degrade gracefully, not catastrophically. [1]

The approach is high‑risk because it requires: [1]

- Technically sophisticated yet accessible home devices.

- Integration with heterogeneous EHRs and health IT environments.

- Behavior change among patients and clinicians to trust and use patient‑held infrastructure.

The potential reward is a new reference architecture for chronic care that ARPA‑H can extend beyond HIV/diabetes to other long‑term conditions and other regions. [1]

## 5. Technical Approach and Phasing

IHEP proposes a phased Other Transactions (OT) project:

#### Phase 1 (0–18 months): Architecture, Prototyping, and Bench Testing

Deliverables:

- Detailed system architecture and threat model for IHEP nodes and the overall network. [1]

- Working prototype of the edge device with:

- Encrypted local health record store.

- FHIR ingestion from at least one EHR API sandbox.

- Basic local AI services for adherence reminders and risk flagging. [1]

- Usability-tested patient and clinician interfaces in a lab environment. [1]

Activities:

- Select and configure hardware platform with >= 96 GB RAM and sufficient local compute for model inference (or practical lower spec if feasible). [1]

- Implement HIPAA‑aligned security controls and audit logging. [1]

- Develop initial AI models leveraging commercially available, healthcare‑appropriate models where possible, configured to run locally under strict privacy constraints. [1]

Phase 2 (18–30 months): Pilot Deployment for HIV and Diabetes Aftercare

Deliverables:

- Deployment of IHEP devices to an initial pilot cohort (e.g., 50–100 patients) managing HIV/AIDS and type 2 diabetes. [1]

- Demonstrated bi‑directional FHIR data flows between at least two distinct clinical IT environments and patient nodes. [1]

- Prospective evaluation of:

- Data completeness and timeliness at the patient node.

- Adherence, symptom reporting, and patient‑reported outcomes.

- Clinician satisfaction and workflow fit. [1]

Activities:

- Establish implementation agreements with willing clinics or health systems.

- Train patients and care teams on using IHEP.

- Collect implementation and outcome data, including metrics on downtime and care continuity during any incidental outages. [1]

Phase 3 (30–36 months): Disruption Scenarios and Scaling Blueprint

Deliverables:

- Stress‑test reports from simulated or real disruption scenarios (e.g., planned drills, network outages) showing how IHEP nodes maintain function. [1]

- Quantitative estimates of avoided downtime and preserved care interactions. [1]

- A technical and policy blueprint for regional or national scaling, including security and equity considerations. [1]

Activities:

- Conduct controlled interruption exercises with participating sites (e.g., temporary disconnection from central EHRs) while monitoring IHEP performance. [1]

- Refine mesh networking features and emergency communication protocols. [1]

- Engage with policymakers and standards bodies (e.g., ONC, NIST) to align IHEP’s architecture with evolving interoperability and security guidance. [1]

## 6. Metrics of Success

RSO‑aligned success criteria include: [1]

- Robustness: Percentage of critical patient data available on the IHEP node when central systems are offline; target > 95%.

- Continuity: Proportion of planned self‑management tasks (medication doses, monitoring steps) successfully supported during simulated outages; target > 80%.

- Efficiency: Reduction in time clinicians spend searching across systems for patient information, as reported in workflow studies.

- Equity: Adoption and benefits among low‑income and medically underserved patients, measured through subgroup analyses. [1]

## 7. Team and Capabilities

IHEP brings: [1]

- Leadership with experience in digital health system design, AI‑enabled care models, and health equity.

- Existing conceptual and architectural work on patient‑sovereign, edge‑based health data systems.

- A plan to recruit and integrate expertise in cybersecurity, AI engineering, clinical informatics, and implementation science.

ARPA‑H RSO funding would allow IHEP to move from concept and preliminary prototypes to a robust, field‑tested infrastructure model that directly embodies the Resilient Systems mission. [1]

Citations:

[1] v2_nf_components.json https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/org_e08996f7-044e-4f51-9e49-b07eef9e5ce8/6171588c-22b1-4b37-88aa-5666999918a6/v2_nf_components.json

[2] csf-export.json https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/org_e08996f7-044e-4f51-9e49-b07eef9e5ce8/3f0e460e-9c3b-4327-9e3c-f25f8acc5a19/csf-export.json

[3] cprt_PF_1_0_0_09-21-2025.json https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/org_e08996f7-044e-4f51-9e49-b07eef9e5ce8/66bdc5dc-a198-4cd7-9e38-696f37354367/cprt_PF_1_0_0_09-21-2025.json

[4] sp800-53-collaboration-index-template.xlsx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/org_e08996f7-044e-4f51-9e49-b07eef9e5ce8/7c860f1e-1b30-4ce3-997b-015127e78a42/sp800-53-collaboration-index-template.xlsx

[5] nist.sp.800-218.ssdf-table.xlsx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/org_e08996f7-044e-4f51-9e49-b07eef9e5ce8/a24333a0-893f-4b90-b406-a41835e2a53a/nist.sp.800-218.ssdf-table.xlsx

[6] NIST-Privacy-Framework-V1.0-Core.xlsx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/org_e08996f7-044e-4f51-9e49-b07eef9e5ce8/5eaf2b91-337e-4850-b11f-be908124ee68/NIST-Privacy-Framework-V1.0-Core.xlsx

[7] CSF 2.0 Organizational Profile Template.xlsx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/org_e08996f7-044e-4f51-9e49-b07eef9e5ce8/7885a95d-b8f7-48d2-b931-f91eec66f00f/CSF-2.0-Organizational-Profile-Template.xlsx

[8] google_infrastructure_whitepaper_fa.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/org_e08996f7-044e-4f51-9e49-b07eef9e5ce8/2b832823-0cfb-4674-914e-1c6489bfbf86/google_infrastructure_whitepaper_fa.pdf

[9] Complete_with_DocuSign_Alliance_for_Open_USD.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/org_e08996f7-044e-4f51-9e49-b07eef9e5ce8/5f3ecde6-7876-4b6b-b722-8b737b678373/Complete_with_DocuSign_Alliance_for_Open_USD.pdf

[10] Apple_Developer_Program_License_Agreement_KH6N546W28.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/org_e08996f7-044e-4f51-9e49-b07eef9e5ce8/17c3b1fb-8046-4fbc-8134-bb5a94a18c2e/Apple_Developer_Program_License_Agreement_KH6N546W28.pdf

[11] IHEP-PRODUCTION-VALIDATION-ROADMAP.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/d915e4d0-df8c-4c87-b305-532e2299b0dc/IHEP-PRODUCTION-VALIDATION-ROADMAP.docx

[12] ihep-financials.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/8eff3e16-67fc-4963-a49a-7bf54599144d/ihep-financials.docx

[13] ihep-updated-financials.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/ccf5fef2-769c-4b21-8672-e6f2cd3495d8/ihep-updated-financials.docx

[14] IHEP-PARTNERSHIP-PROSPECTUS.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/8981dbb2-9dc8-4a9f-88eb-06e7e2c48940/IHEP-PARTNERSHIP-PROSPECTUS.docx

[15] ONE-PAGE-EXECUTIVE-SUMMARY.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/1f172e4b-ac4a-4c01-9ef5-0381a0c48eaa/ONE-PAGE-EXECUTIVE-SUMMARY.docx

[16] IHEP_Investor_Summary_Final.pptx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/e185e9a1-a6e6-4f7b-8323-e106878c8f54/IHEP_Investor_Summary_Final.pptx

[17] Spoofing-Insights.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/ea7dda08-adca-4343-9950-2ed021655f57/Spoofing-Insights.docx

[18] HRSA_BHWET_Grant_Application_IHEP_2026.md https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/70190a00-0cb9-40df-af52-ed37e269cc86/HRSA_BHWET_Grant_Application_IHEP_2026.md

[19] IHEP-Orlando-Outreach-Call-Script.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/d09707b3-4857-450d-9476-ecacdc6eccdf/IHEP-Orlando-Outreach-Call-Script.docx

[20] NIH-R21-EXPLORATORY.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/3248d020-5f31-4128-b9d7-55aa35786a03/NIH-R21-EXPLORATORY.docx

[21] NIH-R21-EXPLORATORY.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/d69f0137-2a13-4a3d-a33b-a18de29acd33/NIH-R21-EXPLORATORY.pdf

[22] react-dom-server.browser.development.js https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/c365212d-9ca4-4553-8515-2836b38a0141/react-dom-server.browser.development.js

[23] react-dom-server.node.development.js https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/dd12af7c-ed10-4a8f-ba98-d26aff9b3995/react-dom-server.node.development.js

[24] react-dom-server-legacy.browser.development.js https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/7142befd-f050-471a-ba11-586c94504953/react-dom-server-legacy.browser.development.js

[25] react-dom.development.js https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/35171a9f-3179-4683-b4fd-e494afc8398e/react-dom.development.js

[26] react-dom-server-legacy.node.development.js https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/1f7a28ed-b4d2-497b-9bf5-b3099b2dbc2a/react-dom-server-legacy.node.development.js

[27] IHEP_Full_With_Word_Equations_FIXED.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/99bd1e81-cfd9-49d4-b6bf-62f63ef5bf6a/IHEP_Full_With_Word_Equations_FIXED.docx

[28] 11-22.md https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/4e33e85c-3698-4dae-a6ad-dd82ab4459c6/11-22.md

[29] IHEP_Research_Facility_Validation_Document_CONTINUATION.md https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/c29f7a71-5aea-4e52-a9c0-76322c1b3f3f/IHEP_Research_Facility_Validation_Document_CONTINUATION.md

[30] 603f594d.md https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/0c0d85cb-1e5c-4808-bcce-0db1d91db46d/603f594d.md

[31] IHEP_Prospectus-copy.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/011ddb6b-c6e4-4803-82e5-455537d31d18/IHEP_Prospectus-copy.docx

[32] ihep-investor-loi.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/6078a327-1647-457b-b418-0dbedf77d485/ihep-investor-loi.pdf

[33] IHEP_Prospectus.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/a4d7da71-a69f-4502-8de7-67f1c2987a5b/IHEP_Prospectus.docx

[34] ihep-updated-financials.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/87b9ea13-c66d-45e2-9933-7975390c1ef2/ihep-updated-financials.docx

[35] IHEP_UMiami_Partnership_Proposal.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/cdb8f35c-a517-4a3e-8769-8162f10b0755/IHEP_UMiami_Partnership_Proposal.docx

[36] REQ-NPA-2025-002_NeuroProgressive_AI.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/63d63ea1-8aa2-47f4-b3e1-1ef8482c1ed6/REQ-NPA-2025-002_NeuroProgressive_AI.pdf

[37] FUNDING.yml https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/bc6b3558-27ac-4465-a0a8-59bc0f3914be/FUNDING.yml

[38] IHEP-PROJECT-CHARTER.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/efd252ed-68bb-4b32-9de5-47af252512d5/IHEP-PROJECT-CHARTER.docx

[39] IHEP_Research_Document.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/be3111b0-4c33-450e-bfd7-d568ec69c2b9/IHEP_Research_Document.pdf

[40] ihep-financials.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/b98f09d9-21b2-4ece-afb6-f6dcf13a9b0f/ihep-financials.docx

[41] NeuroProgressive-AI.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/e49fd16b-8c2f-4822-9ef4-17905354caca/NeuroProgressive-AI.docx

[42] compliance-and-governance-framework.txt https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/b03595ac-5901-4bb1-88b0-fe98e8f50755/compliance-and-governance-framework.txt

[43] IHEP_Compliance_Mapping.xlsx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/66d3cde6-9c6c-42a1-b7fc-b1484a1d2b2c/IHEP_Compliance_Mapping.xlsx

[44] NeuroDivergent-AI.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/8e2759f4-1548-495a-9dc6-db9a494b8ae2/NeuroDivergent-AI.docx

[45] IHEP-AI-Governance-Policy.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/c8ecd1a7-33f5-4a98-af06-8292019fade7/IHEP-AI-Governance-Policy.docx

[46] AI-First-Operating-Models_-A-Comprehensive-Framework-for-Organizational-Transformation.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/d2b776e5-e850-4070-aba2-15462eae3b3b/AI-First-Operating-Models_-A-Comprehensive-Framework-for-Organizational-Transformation.pdf

[47] ihep-financials.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/22013752-d7dc-4ed7-923b-e2d08bb37ea0/ihep-financials.docx

[48] IHEP_NIH_SBIR_Phase_I_Proposal.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/ae05566f-f35b-4ddc-a462-1f89c1b4409f/IHEP_NIH_SBIR_Phase_I_Proposal.docx

[49] IHEP-QUICK-REFERENCE-WHAT-TO-SEND-WHEN.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/1fc66500-7ec8-4755-9765-bd50a7b52ca0/IHEP-QUICK-REFERENCE-WHAT-TO-SEND-WHEN.docx

[50] ihep-updated-financials.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/5df4cfd1-d688-405d-9e41-6e803388af85/ihep-updated-financials.docx

[51] IHEP-FAQ.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/1167ae05-deb6-4e5c-a129-74ced82f9fd2/IHEP-FAQ.docx

[52] PARTNERSHIP-OUTREACH-MATERIALS.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/a98232a1-e6b9-41c6-be0d-510502e8c9e4/PARTNERSHIP-OUTREACH-MATERIALS.docx

[53] IHEP_Investor_Summary_Final.pptx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/94f361d8-6a84-4b15-9e75-8666c6779aa9/IHEP_Investor_Summary_Final.pptx

[54] Best-Practices-in-Anti-Terrorism-Security-BPATS-for-Commercial-Facilities.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/33365eb6-5311-4a5b-ad2e-ca68980c2d07/Best-Practices-in-Anti-Terrorism-Security-BPATS-for-Commercial-Facilities.pdf

[55] 10007_Application_for_SAFETY_Act_Certification.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/d690c9bb-3310-463c-bc4f-446324106d12/10007_Application_for_SAFETY_Act_Certification.pdf

[56] IHEP_Research_Document.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/b2048323-4a15-4c9c-8056-c1671889af1c/IHEP_Research_Document.pdf

[57] Best-Practices-in-Anti-Terrorism-Security-BPATS-Tier-III.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/cb1e1385-ec69-4758-927b-cd7cd7a9315b/Best-Practices-in-Anti-Terrorism-Security-BPATS-Tier-III.pdf

[58] SAFETY-Act-Application-Kit.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/49bf9fdc-3d2b-44c3-b752-0af37352979a/SAFETY-Act-Application-Kit.pdf

[59] AOUSD-Geometry-WG-CAD-and-BIM-use-cases-WIP.md https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/f0aecd65-04ed-4558-b033-5727a1b61d9a/AOUSD-Geometry-WG-CAD-and-BIM-use-cases-WIP.md

[60] AOUSD-Geometry-WG-CAD-and-BIM-use-cases-WIP.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/3007ef98-c1a7-4bf2-a8bf-ec2f7698a26b/AOUSD-Geometry-WG-CAD-and-BIM-use-cases-WIP.docx

[61] NIST Grant Proposal.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/4c33eb29-4ea9-43ff-ab4c-a6d0e4ef5f23/NIST-Grant-Proposal.docx

[62] IHEP_NIH_SBIR_Phase_I_Proposal.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/8b2a1e2e-9423-4ff6-8b86-b3346a3209cf/IHEP_NIH_SBIR_Phase_I_Proposal.docx

[63] IHEP_NIH_SBIR_Phase_II_Proposal.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/d4eee75c-8b04-4a29-ad0a-c79653c15167/IHEP_NIH_SBIR_Phase_II_Proposal.docx

[64] IHEP_UMiami_Partnership_Proposal.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/ddf5ed10-9f68-4d3b-a040-b33fa5a98f92/IHEP_UMiami_Partnership_Proposal.docx

[65] DOL WIOA WORKFORCE DEVELOPMENT PROPOSAL.docx https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/202107be-9f58-4fce-88b0-e5d0d17d8a16/DOL-WIOA-WORKFORCE-DEVELOPMENT-PROPOSAL.docx

[66] ihep-grant-proposal.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/f7b78f14-bb50-4bf9-890d-693d7eaafea9/ihep-grant-proposal.pdf

[67] cloud.redis.io.har https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/0273eaef-a04c-496a-b609-2e3987d3a97a/cloud.redis.io.har

[68] Strategic Partnership Proposal.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/bb915e2f-eff4-4fcd-813b-3aac30072507/Strategic-Partnership-Proposal.pdf

[69] Developmental Testing and Evaluation (DT&E) Designation Test Plan Template.pdf https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/d3691092-ee88-4e92-9f25-3a234b434926/Developmental-Testing-and-Evaluation-DT-E-Designation-Test-Plan-Template.pdf

[70] Final MVP Verification Plan.md https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/4f4f5179-b843-4dd6-acbd-01ae2423e81a/Final-MVP-Verification-Plan.md

[71] Okay great, next step.md https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/b7c98a5a-f695-457a-a36e-bd1e80b9e5eb/Okay-great-next-step.md

[72] Can you create some great use cases for an AI int... https://ppl-ai-file-upload.s3.amazonaws.com/web/direct-files/attachments/75441971/15094145-e21e-48cf-9199-702e43b071c1/Can-you-create-some-great-use-cases-for-an-AI-int